Final Presentation

https://docs.google.com/presentation/d/1RtI07xoaBI2AWCVyS-LgX9JT-qk5mp0SmcSyxolaWSY/edit?usp=sharing

Final Product

The final downloadable folder can be found within the folder in the link below. In order to run, follow the instructions on the readme file

API key for use: 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

https://drive.google.com/drive/u/0/folders/1w43BrNg7KpC03Aaw1W6XyVE5OluFze0A

Best Practice Evidence

- Project Management Web Site

  - https://drive.google.com/drive/folders/1-dOYexxOo_1OrGwQi3ctEh_-jNFsHM7s?usp=sharing

- Project Task Tracking Web Site

  - https://trello.com/b/ZzW5eJu1/plotka-travel-chabot

- Code Repository

  - https://github.com/ArnavPawar/travelChatbot (use the WindowsOS_BetaRelease or the MacOS_BetaRelease branches)

- Documenting Coding Standards

  - We follow the style of the flake8 coding standard and follow the syntax of:

    - Capitalize class declarations

    - Functions are all lowercase and separated with underscores

    - Variables begin lowercase

    - Braces require a space before and indentation follows as a standard

    - Complete standard listed here: https://peps.python.org/pep-0008/

- Use Basic Concept behind Object Oriented Design

  - Polymorphism

    - Polymorphism is used with each of our feature classes, as they each have a method that sets an attribute. In this attribute setting method, the input is by default a string. However, this can also be a list as a string is itself a list of characters.

  - Abstraction

    - This shows how we used abstraction to our advantage for this project. We utilized multiple objects that had setters and getters. This allowed us to work with the parent class and send data to their desired section.

  - Encapsulation

    - We utilized encapsulation to store certain data in each one of our objects. This helps us separate and compartmentalize our data for our project. This makes things a lot easier for a reader to understand what the code does. Also, it allows us to know where all the data is stored.

  - Inheritance

    - In this example we have 2 main classes that are used. As you can see the parent class is named chatbot and the child class is budget. This allows for someone to access all of the chatbot functions from its child classes. This can be useful for instances where you want to only edit one object without interfering with the other data. This also simplifies the code and prevents you from needing to write the same function multiple times.

- Factory Design Pattern

  - Within the class Chatbot, we used a factory design pattern to create an instance of each object of our feature classes.

- Bug Tracking System

  - Github Issue Tracker (can be seen through clicking “Issues” in the Github Repository)

- Linting System

  - Pylint (can be seen through Github workflows in the Github Repository)

Final Test Results:

Our software is ready for public consumption and available for download by users worldwide. The software has been tested and fine tuned to ensure a smooth and reliable user experience. Feedback and suggestions are welcome as the software continues to be improved. Thank you for your interest in our software!

***Note: Input will be shown through the terminal because it can be shown in one screenshot without scrolling, as opposed to the actual UI. The same messages are shown.***

Testing Iteration: 1

ID: FTC-101
Date: 11/29/2023

Time: 4:00 PM

Tester: Ethan

| Test Case | Result (Pass/Fail) | Comments | Output: | Input |
| --- | --- | --- | --- | --- |
| Test Case 1 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Fail Links: Pass Overall: Pass | Answers were slightly different, but overall similar and provided nearby locations | https://imgur.com/a/z4wGl9J | N/A |
| Test Case 2 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Fail Budget: Fai Links: Pass Overall: Pass | Chatbot failed to provide a packing list | https://imgur.com/a/PvL2mH1 | https://imgur.com/a/izF0frf |

Testing Iteration: 2

ID: FTC-102
Date: 11/29/2023

Time: 4:30 PM

Tester: Caleb

| Test Case | Result (Pass/Fail) | Comments | Output: | Input |
| --- | --- | --- | --- | --- |
| Test Case 1 | Questionnaire:Pass Restaurants: Fail Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Pass Overall: Pass | Answers were slightly different, but overall similar and provided nearby locations. Only provided 7 restaurants | https://imgur.com/a/PRoYuY2 | N/A |
| Test Case 2 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Pass Overall: Pass | Planned a solid trip plan | https://imgur.com/a/2so0fDi | https://imgur.com/a/nFvkRuL |

Testing Iteration: 3

ID: FTC-103
Date: 11/29/2023

Time: 5:00 PM

Tester: Jeremiah

| Test Case | Result (Pass/Fail) | Comments | Output: | Input |
| --- | --- | --- | --- | --- |
| Test Case 1 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Pass Overall: Pass | Answers were slightly different, but overall similar and provided nearby locations. | https://imgur.com/a/pQt09Cb | N/A |
| Test Case 2 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Pass Overall: Pass | UI could be changed to fit text better. Otherwise good trip planner. | https://imgur.com/a/X7n7GW5 | https://imgur.com/a/o8568Jz |

Testing Iteration: 4

ID: FTC-104
Date: 11/29/2023

Time: 5:30 PM

Tester: Charlie

| Test Case | Result (Pass/Fail) | Comments | Output: | Input |
| --- | --- | --- | --- | --- |
| Test Case 1 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Fail Overall: Pass | Answers were slightly different, but overall similar and provided nearby locations. Failed to provide links | https://imgur.com/a/IABqKg9 | N/A |
| Test Case 2 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Fail Overall: Pass | Failed to produce links | https://imgur.com/a/S49vfsZ | https://imgur.com/a/KzvDMqG |

Testing Iteration: 5

ID: FTC-105
Date: 11/29/2023

Time: 6:00 PM

Tester: Brandan

| Test Case | Result (Pass/Fail) | Comments | Output: | Input |
| --- | --- | --- | --- | --- |
| Test Case 1 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Pass Overall: Pass | Answers were slightly different, but overall similar and provided nearby locations | https://imgur.com/a/FcsWxW9 | N/A |
| Test Case 2 | Questionnaire:Pass Restaurants: Pass Hotels: Pass Daily Planner: Pass Packing List: Pass Budget: Pass Links: Pass Overall: Pass | Provided adequate breakdown for budget and travel plans | https://imgur.com/a/Y84DeKC | https://imgur.com/a/DsRYjFj |

Status Report (Up until this point):

Up until this point we have completed every requirement listed in Sprint 1, 4, the interim release, and the beta release. This week we focused on completing the requirements for the final presentation and the final set of deliverables. We will present our product to the class on November 30th. Additionally, we completed working on our final Test results, finishing our peer reviews, and gathering our best practice evidence.

Week 11:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Finalizing Presentation | Need to add 2 sentences slides for some |  |
| Final Test Results |  | 11/28 |
| Gathering Best Practice Evidence |  | 11/28 |
| Finished Peer Reviews |  | 11/28 |

Week 10:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Improved the recommended hotels feature | It will list the more detailed hotel information based on the given inputs, outputing description, price, rating, tags, etc. | 11/13 |
| Added the recommended flights feature | It will list the recommended flight information based on the given inputs. | 11/14 |
| Modifying the UI | Make it looks better | 11/13 |
| Combining the 2 versions of our project |  | 11/13 |
| Code Review finished | 2 sets of Code review: Memories on Plotka Plotka on BARGE | 11/14 |
| Working on test documents |  | 11/14 |

Week 9:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Front-end visuals finished, added logo and chat re entering after output. | Finished and updated the git hub. | 11/05 |
| Added a proper read-me |  | 11/05 |
| Added linter |  | 11/05 |
| Test the site to ensure full usability for the demo |  | 11/05 |
| Passed data from front end to back end so the feature works seamlessly | We had minor issues with this earlier | 11/05 |

Week 8:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Fix our Sprint 4 | Try to modify it for a better grade. | 11/01 |
| Add the missing testing parts to each of the user stories. | Modified in orange | 10/31 |
| Add more details for the flow of events in use cases. | Modified in orange | 10/31 |
| Front-end visuals finished, added logo and chat feature. | Finished the front end on the git hub. | 11/01 |
| Add a section for each object output。 | Work in progress. Output shows in the chat bot. Need to parse through to store in each object to be put in separate boxes. | 11/01 |
| Finish diagrams for interim release | - Sequence diagrams - Static class diagram | 10/31 |
| Fix code structure | Currently all of our objects are in the same file | 11/1 |

Week 7:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Review the Sprint 4 | Try to modify it for a better grade. | 10/24 |
| Add the missing testing parts to each of the user stories. | Modified in orange | 10/24 |
| Add more details for flow of events in use cases. | Modified in orange | 10/24 |
| Front-end visuals finished |  | 10/24 |
| Improve Sprint 4 WBS |  | 10/25 |
| Improve Sprint 4 Supplemental Specification |  | 10/25 |
| Improve Sprint 4 Prototype/Presentation |  | 10/25 |
| Work on Prompt engineering to get desired outcomes |  | 10/25 |

Week 6:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Check the updated schedule | The schedule was updated in Sprint 4 | Oct 16th |
| Working on having a user-friendly front-end | Try to fix the bugs in the existing features | Oct 16th |
| Working on API integrations | Implement API to chat | Oct 16th |
| Finalize deployment diagram | For sprint 4 | Oct 13th |
| Finalize Work Breakdown Structure (WBS) | For sprint 4 | Oct 13th |
| Finalize Use Cases | For sprint 4 | Oct 13th |
| Submit sprint 4 |  | Oct 13th |

Week 5:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| The finished design of front-end web application | It needs to add some API into it. It still cannot work. | Oct 11th |
| Finished our User Stories for Sprint 4 |  | Oct 13th |
| Finish Supplemental Specifications |  | Oct 12th |
| Working on our Product Interface MockUp for Sprint 4 | Have a site close to ready for product mockup. Need to record our video of using the interface | Oct 12th |
| Deployment Diagram for Sprint 4 | Created a diagram of the software and how our software works with user | Oct 12th |
| Use Cases (80% complete) for Sprint 4 | Need to finish and finalize for sprint 4 | Oct 13th |
| Work Breakdown Structure (WBS) for Sprint 4 | Need to finish and finalize for sprint 4 | Oct 12th |
| Updated Project Schedule for Sprint 4 | Adjusted our Project Schedule Accordingly based on the progress we have made so far. | Oct 12th |

Week 4:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Working on User Stories and Sprint 4. | It’s part of Sprint 4 Deliverables (due on Oct 13th) | Oct 3th |
| Redesigning the webpage | Need more modification | Oct 3th |
| Met after class. Reviewed and modified our schedule. |  | Oct 3th |
| Resubmitted the Sprint 1. Rewrote the vision business case and the vision risk, and did other modifications | Waiting for the new score. | Oct 2th |

Week 3:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Start User Stories | It’s part of Sprint 4 Deliverables (due on Oct 13th) | Sep 25th |
| The basic webpage is done | Need more modification | Sep 25th |
| Move the coding work to the site Glitch |  | Sep 25th |
| Learn how to use Postman and test some basic api on it | done | Sep 25th |
| Meet after class | done | Sep 25th |
| Review the Sprint 1 (82/100) |  | Sep 26th |

Week 1 & 2:

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Vision Statement | Plotka vision statement | 9/21 |
| User Scenarios | Defined by Prof. Sturman | 9/15 (in class) |
| Project Schedule | Plans for Project | 9/21 |
| Github created | GitHub Repository | 9/12 |
| Plotka Discord Server created | N/A | 9/19 |
| Work Assignment | Assigning works | 9/19 |
| The basic structure for our project | Including frontend, backend, and web socket | 9/19 |

Contributions Summary:

Arnav Pawar:

- Cleaned up code

- Ensured design pattern was implemented correctly

- Worked on Presentation

Alex Litchfield:

- Worked on Presentation

- Gathered best practice evidence

- Contributed to final result testing

Anson Decker:

- Worked on Presentation

- Gathered best practice evidence

Yuecheng Liu:

- Worked on Presentation

- Contributed to final result testing

Ziqun Wang:

- Worked on Presentation

- Contributed to final result testing

Yihan Shao:

- Worked on Presentation

- Contributed to final result testing