Plotka Status Report #11

Status Paragraph: This week our team has been focused on finalizing the site to ensure its usability for the beta release.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Finalizing Presentation | Need to add 2 sentences slides for some |  |
| Final Test Results |  | 11/28 |
| Gathering Best Practice Evidence |  | 11/28 |
| Finished Peer Reviews |  | 11/28 |

Plans (for next week):

- Prepare for the Final Release and the final presentation

Blockers: None

Plotka Status Report #10

Status Paragraph: This week our team has been focused on finalizing the site to ensure its usability for the beta release.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Improved the recommended hotels feature | It will list the more detailed hotel information based on the given inputs, outputing description, price, rating, tags, etc. | 11/13 |
| Added the recommended flights feature | It will list the recommended flight information based on the given inputs. | 11/14 |
| Modifying the UI | Make it looks better | 11/13 |
| Combining the 2 versions of our project |  | 11/13 |
| Code Review finished | 2 sets of Code review: Memories on Plotka Plotka on BARGE | 11/14 |
| Working on test documents |  | 11/14 |

Plans (for next week):

- Prepare for the Final Release and the final presentation

Blockers: None

Plotka Status Report #9

Status Paragraph: This week our team has been focused on finalizing the site to ensure its usability for the interim release. After we demo our application we plan to spend most of our time working on our main exams.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Front-end visuals finished, added logo and chat re entering after output. | Finished and updated the git hub. | 11/05 |
| Added a proper read-me |  | 11/05 |
| Added linter |  | 11/05 |
| Test the site to ensure full usability for the demo |  | 11/05 |
| Passed data from front end to back end so the feature works seamlessly | We had minor issues with this earlier | 11/05 |

Plans (for next week):

- Get the site prepared for beta release

- Combine 2 separate versions of our app (2 separate branches) and create one combined site

- Finish main exams

Blockers:

None

Plotka Status Report #8

Status Paragraph: This week our team has been focused on front-end development and modifications for sprint 4. Our front end is seemingly complete. We have also been working on improving our sprint 4 deliverables to obtain a higher grade. Lastly, we are working on transferring our glitch code to our GitHub repo so that we can incorporate the backend.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Fix our Sprint 4 | Try to modify it for a better grade. | 11/01 |
| Add the missing testing parts to each of the user stories. | Modified in orange | 10/31 |
| Add more details for the flow of events in use cases. | Modified in orange | 10/31 |
| Front-end visuals finished, added logo and chat feature. | Finished the front end on the git hub. | 11/01 |
| Add a section for each object output。 | Work in progress. Output shows in the chatbox. Need to parse through to store in each object to be put in separate boxes. | 11/01 |
| Finish diagrams for interim release | - Sequence diagrams - Static class diagram | 10/31 |
| Fix code structure | Currently all of our objects are in the same file |  |

Plans (for next week):

- web page improvement

- Start to write the testing documents for the Interim Release

  - Finish crc cards

Blockers:

- None

Plotka Status Report #7

(Future Status Reports will be in this doc - most recent at the top of the document)

Status Paragraph: This week our team has been focused on front end development and modifications for sprint 4. Our front end is seemingly complete, with the exception of adding our API to add the messages we want. We have also been working on improving our sprint 4 deliverables to obtain a higher grade.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Review the Sprint 4 | Try to modify it for a better grade. | 10/24 |
| Add the missing testing parts to each of the user stories. | Modified in orange | 10/24 |
| Add more details for flow of events in use cases. | Modified in orange | 10/24 |
| Front end visuals finished |  | 10/24 |
| Improve Sprint 4 WBS |  | In Progress |
| Improve Sprint 4 Supplemental Specification |  | In Progress |
| Improve Sprint 4 Prototype/Presentation |  | In Progress |
| Work on Prompt engineering to get desired outcomes |  | In Progress |

Plans (for next week):

- Continue on debugging and web page improvement

- Start to write the testing documents for the Interim Release

- Consider Bards API as the prompt input and output is more desirable when using that

Blockers:

- None

Plotka Status Report #6

(Future Status Reports will be in this doc - most recent at the top of the document)

Status Paragraph: This week our team has been focused on finishing sprint 4 deliverables and front-end development. We first made sure that we had at least a visual for our site that we could base our mockup on. We then completed the rest of the requirements for spring 4, which were the deployment diagram, WBS, and use cases (80%).

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Check the updated schedule | The schedule was updated in Sprint 4 | Oct 16th |
| Working on having a user-friendly front-end | Try to fix the bugs in the existing features | Oct 16th |
| Working on API integrations | Implement API to chat | Oct 16th |
| Finalize deployment diagram | For sprint 4 | Oct 13th |
| Finalize Work Breakdown Structure (WBS) | For sprint 4 | Oct 13th |
| Finalize Use Cases | For sprint 4 | Oct 13th |
| Submit sprint 4 |  | Oct 13th |

Plans (for next week):

- Continue on debugging and web page improvement

- Start to write the testing documents for the Interim Release

- If extra time: Improve the previous features by implementing image display and links for food spots, recommended travel spots, ect.

- If more extra time: Try to develop new features, like a basic user login functionality that stores the user's trip and an anonymous review section

Blockers:

- We are working on the first cut of the main exam, resulting in spending less time on the group project

Plotka Status Report #5

(Future Status Reports will be in this doc - most recent at the top of the document)

Status Paragraph: This week our team has been focused on the sprint 4 deliverables. We first made sure that we had at least a visual for our site that we could base our mockup on, and then recorded a video going through it. We then completed the rest of the requirements, which were supplemental specifications, user stories, deployment diagram, WBS, use cases (80%), and an updated project schedule.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| The finished design of front-end web application | It needs to add some API into it. It still cannot work. | Oct 11th |
| Finished our User Stories for Sprint 4 |  | Oct 13th |
| Finish Supplemental Specifications |  | Oct 12th |
| Working on our Product Interface MockUp for Sprint 4 | Have a site close to ready for product mockup. Need to record our video of using the interface | Oct 12th |
| Deployment Diagram for Sprint 4 | Created a diagram of the software and how our software works with user | Oct 12th |
| Use Cases (80% complete) for Sprint 4 | Need to finish and finalize for sprint 4 | Oct 13th |
| Work Breakdown Structure (WBS) for Sprint 4 | Need to finish and finalize for sprint 4 | Oct 12th |
| Updated Project Schedule for Sprint 4 | Adjusted our Project Schedule Accordingly based on the progress we have made so far. | Oct 12th |

Plans (for next week):

- Fix bugs on current features

- Make front end more accesible

- Begin documentation

Blockers:

None

Plotka Status Report #4

(Future Status Reports will be in this doc - most recent at the top of the document)

Status Paragraph: Migrated our web application to a new software called Glitch. We are deciding what LLM to use for better prompt results and also assigned work to everyone in the group so that we are aware of our responsibilities. Everyone is learning how to use Postman to develop and test basic APIs. Lastly, we worked on our User Stories.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Working on User Stories and Sprint 4. | It’s part of Sprint 4 Deliverables (due on Oct 13th) | Oct 3th |
| Redesigning the webpage | Need more modification | Oct 3th |
| Met after class. Reviewed and modified our schedule. |  | Oct 3th |
| Resubmitted the Sprint 1. Rewrote the vision business case and the vision risk, and did other modifications | Waiting for the new score. | Oct 2th |

Plans (for next week):

- Backend work

- Testing API

- Sprint 4

Blockers:

- Still deciding which api to use

***Notes: This would be all we need for future reports - we do not need to repeat the basic stuff from report #1

Plotka Status Report #3

(Future Status Reports will be in this doc - most recent at the top of the document)

Status Paragraph: Migrated our web application to a new software called Glitch. We are deciding what LLM to use for better prompt results and also assigned work to everyone in the group so that we are aware of our responsibilities. Everyone is learning how to use Postman to develop and test basic APIs. Lastly, we worked on our User Stories.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Start User Stories | It’s part of Sprint 4 Deliverables (due on Oct 13th) | Sep 25th |
| The basic webpage is done | Need more modification | Sep 25th |
| Move the coding work to the site Glitch |  | Sep 25th |
| Learn how to use Postman and test some basic api on it | done | Sep 25th |
| Meet after class | done | Sep 25th |
| Review the Sprint 1 (82/100) |  | Sep 26th |

Plans (for next week):

- Adding more user stories for the features

- Redesign the frontend work

- Backend work

- Testing API

Blockers:

- None

Plotka Status Report #2

(Future Status Reports will be in this doc - most recent at the top of the document)

Status Paragraph:

Thus far, we have completed a basic web application, which can provide text answers to users. We created our vision statement, User Scenarios, Project Schedule, Github Repository, Plotka Discord Server, and basic project structure (frontend, backend, and web sockets). We also assigned work to everyone in the group so that we are aware of our responsibilities.

| Accomplishments | Notes | Date |
| --- | --- | --- |
| Vision Statement | Plotka vision statement | 9/21 |
| User Scenarios | Defined by Prof. Sturman | 9/15 (in class) |
| Project Schedule | Plans for Project | 9/21 |
| Github created | GitHub Repository | 9/12 |
| Plotka Discord Server created | N/A | 9/19 |
| Work Assignment | Assigning works | 9/19 |
| The basic structure for our project | Including frontend, backend, and web socket | 9/19 |

Plans (for next week):

- Design the API

- Design and draw a diagram for what the web page looks like

- Finish some basic AI API output on-site

- Plan to work on frontend after drawing how our web pages look like

Blockers:

- Schedule conflicts

***Notes: This would be all we need for future reports - we do not need to repeat the basic stuff from report #1

Plotka Status Report #1

(Future Status Reports will be in this doc - most recent at the top of the document)

Status:

We have created a basic website application which can provide text answers for users, but we fail to provide some other forms of answers like picture and mapping.

https://gooeyai-avatar-one.glitch.me/

Plans:

- Establish if our application is a website or mobile application

- Work on detailed vision statement

- Establish coding languages being used

- Establish coding standard

- Divide work amongst members/expectations

- Set milestones for the project/due dates

- List possible features and entitles for the project

- Figure out the structure of the project

Our application is a website application. If we have time, we will also create an app.

Coding language being used:

Frontend:Javascript

Backend: Python or Java

Coding standard:

1.add comments to explain what you write

2.Variable names cannot be generated casually

3.You can trade in space for time to improve efficiency

Works:

1.The provision of the basic navigation information

2.The creation of Navigation map

3.Arrangement of the elements in the main page

4. Try to get the locations of users by api

Plan:

Our plan is using five weeks to finish our project:

The first week:

Find all kinds of api which can help us to get data from other companies.

The second week:

Try to analyze and redesign data from api

The third week:

Try to know how to Display the information reasonably at the front end

The fourth week:

Try to create online api and connect backend and frontend

The final week:

Improve the performance of our application

The structure of project:

Home—>User input Page—--> Guidance Page—--->response page—-> input page

Blockers:

- The size of backend project will lead to the failure of online upload of api.

- The hidden uncertainty for the response of application

- The slow speed of Information generation

- Most of us are unfamiliar with how to create an api and then put it online

- How to get the part of map from api and then provide tour guidance for the users

Work Completed:

- Last met on 9/11 (Monday)

- Set up team protocols and commitment

- Created discord group chat

- Planed small meeting group times