*Note: This Project Schedule may change over time

| Assignment(s) | Projected Start Date: | Projected Due Date(Sprint #) |
| --- | --- | --- |
| Get vision statement, Contributions, Status report, and organize schedule | N/A | Sept 22nd(S1) |
| Design the api Design and draw a diagram for what the web page looks like. Begin working on the site. Begin working on displaying basic ai api output | Sept 24th | Sept 29th(S2) |
| Parse in api data and format it to display on site Finalize our basic site. Features should include (Trip Plan, Packing list, restaurant recommendations, and hotel recommendations). Work on Sprint 4 deliverable | Oct 1st | Oct 6th(S3) |
| Fix Bugs finalize all features previously mentioned. Finish the deployment diagram SPRINT 4 DELIVERABLES DUE Renew the project schedule based on the finished work Begin working on review section for site | Oct 8th | Oct 13th(S4) |
| Work on backend and storing user login with planned trip/trips Make frontend more user friendly Implement image display and links for certain things like food spots, recommended travel spots, ect. Begin work on the following features: Have a basic user login functionality that stores the user's trip. Have anonymous review section | Oct 15th | Oct 20th(S5) |
| Get everything running smoothly, run tests involving preset inputs and what we expect for an output. Each test will be a certain user story example. Work on Interim Release | Oct 22nd | Oct 27th(S6) |
| Interim Release Deliverables due: Features: Estimated Cost, Activities | Oct 29th | Nov 3rd(S7) |
| Test the features listed in the Interim Release and work on image display for the site. Make sure images are ready for beta release. Flight recommendations and new features we may come up with. | Nov 5th | Nov 10th(S8) |
| Beta Release Deliverables Due: All features should be completed smoothly. | Nov 12th | Nov 17th(S9) |
| FINAL RELEASE DUE | Nov 19th | Nov 24th(S10) |

Features to be completed by Interim Release:

- Questionnaire

- Day Trip Planner

- Packing List

- Restaurant Recommendations

- Hotel Recommendations

- Basic Login

- Anonymous Reviews

- Activities

- Estimated Cost

- Activities